# Team Meeting Minutes

Use this template to record details of your team meetings. Clear records of discussions, decisions, and actions will support your portfolio.

PROJECT: Ninja Slice Quiz

MEETING TYPE: Sprint Retrospective and Bug Review

Meeting Number : 4

## Meeting Details

Date: _____31 May _______________________________________

Time: ____11 am to 11 :45am_______________________________________

Location/Platform: ____online via WhatsApp________________________

Chair: ___Bishal Rai_________________________________________

Minute-Taker: _____Kishor Adhikari______________________________

Attendees: __Mukesh k Shah, Kishor Adhikaari, Akash GC , Suman Neupane, and Bishal Rai.______________________________________

Purpose of meeting:

This is a RETROSPECTIVE MEETING. The purpose is to:

1. Review what has been accomplished since Meeting 3

2. Discuss bugs and technical challenges faced during development

3. Share feedback from each team member on the current state of the game

4. Identify remaining issues that need to be fixed

5. Plan action items for the next  sprint before Meeting 5

6. Ensure the project is on track for final submission

## Agenda Items

- AGENDA ITEM 1: Review of Meeting 3 Action Items

Check the status of all tasks assigned during Meeting 3. Identify what was

completed, what is still pending, and any blockers that caused delays.

- AGENDA ITEM 2: Bug Report & Issue Discussion (Each Memberr)

Each team member presents:

- Bugs they encountered during development

- Issues that were fixed and how they were resolved

- Issues that remain open and need attention

- Technical challenges faced

3. AGENDA ITEM 3: Code Quality & Security Review

Review the complete source code (HTML, CSS, JavaScript). Discuss:

- Security implementation (PBKDF2, account lockout, session timeout)

- Code readability and documentation

- Potential vulnerabilities or edge cases

4. AGENDA ITEM 4: Question Bank Quality Review

Review all questions across all subjects (Math, English, Science, GK):

- Check for errors, typos, or incorrect answers

- Verify each difficulty has minimum 50+ questions

- Identify subjects that need more questions

5. AGENDA ITEM 5: Gameplay & User Experience Feedback

Each team member provides feedback on:

- How the game feels to play (smoothness, responsiveness)

- Fruit slicing mechanics and physics

- Timer and scoring system

- Mobile vs desktop experience

6 .AGENDA ITEM 6: Performance & Technical Debt Discussion

Discuss technical issues that need attention:

- Load time and optimization

- Memory usage and animation smoothness

- Cross-browser compatibility issues

- Mobile touch responsiveness

7.AGENDA ITEM 7: Plan for Meeting 5 (Final Meeting)

Decide what needs to be completed before the final meeting. Assign action

items to each team member with clear deadlines.

## Decisions Made

DECISION 1: Action Item Status Review

All action items from Meeting 3 are COMPLETED except:

- GitHub Pages deployment

- Cross-browser testing on Safari (in progress)

- Question bank expansion for English (needs 10-15 more questions)

DECISION 2: Bug Prioritization

Bugs have been categorized into three levels:

- CRITICAL (Must fix before Meeting 5): 0 bugs

- HIGH (Should fix before Meeting 5): 1 bug (Safari audio)

- MEDIUM (Fix if time permits): 2 bugs (Touch events, timer jitter)

- LOW (Can be documented as known issues): 0 bugs

DECISION 3: Code Quality Acceptance

The team agrees that the current code quality is ACCEPTABLE for submission.

However, inline comments and documentation should be added before final

submission to improve maintainability.

DECISION 4: Question Bank Final Target

Each subject must have at MINIMUM 50 unique questions per difficulty level.

Currently:

- Math: 50+ (✅ Complete - uses dynamic generation)

- English: 45 (⏳ Needs 5-10 more)

- Science: 43 (⏳ Needs 7-10 more)

- GK: 41 (⏳ Needs 9-10 more)

Target: 50+ for ALL subjects by Meeting 5.

DECISION 5: Meeting 5 Date & Focus

Meeting 5 is scheduled for 3 JUNE 2026.  No new features will be added after this

meeting. Only bug fixes and documentation will be allowed.

BUG REPORT & ISSUES DISCUSSED

BUG #1: Web Crypto API fails on file:// protocol in Chrome

-----------------------------------------------------------

Reported By: Suman Neupane

Severity: CRITICAL (Was critical, now FIXED)

Status: ✅ RESOLVED

Solution: Implemented fallback hash function that works without Web Crypto API

BUG #2: Audio does not auto-play on mobile Safari

--------------------------------------------------

Reported By: Bishal Rai

Severity: HIGH

Status: ⏳ IN PROGRESS

Solution Needed: Add "Enable Audio" button that user must click before game starts

BUG #3: Touch events unresponsive on older Android devices

-----------------------------------------------------------

Reported By: Kishor Adhikari

Severity: MEDIUM

Status: ⏳ IN PROGRESS

Solution Needed: Add preventDefault() and { passive: false } to touch event listeners

BUG #4: Canvas scaling issue on very small screens (below 320px)

----------------------------------------------------------------

Reported By: Mukesh K Shah

Severity: LOW

Status: ✅ RESOLVED

Solution: Added responsive CSS with viewport meta tag and percentage-based widths

BUG #5: Leaderboard saves scores when user is not logged in

-----------------------------------------------------------

Reported By: Akash GC

Severity: MEDIUM

Status: ✅ RESOLVED

Solution: Added conditional check (if currentUser exists) before saving score

BUG #6: Questions repeat within same quiz session

--------------------------------------------------

Reported By: Bishal Rai

Severity: LOW

Status: ✅ RESOLVED

Solution: Implemented shuffle algorithm and used question tracking

BUG #7: Timer bar animation appears jittery

--------------------------------------------

Reported By: Kishor Adhikari

Severity: LOW

Status: ⏳ IN PROGRESS

Solution Needed: Optimize requestAnimationFrame loop and reduce layout thrashing

BUG #8: Score counter updates with delay after correct slice

------------------------------------------------------------

Reported By: Suman Neupane

Severity: LOW

Status: ✅ RESOLVED

Solution: Updated DOM immediately after slice event, before animation delay

TEAM MEMBER UPDATES & CHALLENGES FACED

Suman Neupane (Lead Developer)

------------------------------

Completed This Sprint:

- PBKDF2 implementation with 100,000 iterations

- Account lockout mechanism (5 attempts = 15 min lock)

- Session timeout feature (30 minutes inactivity)

- Fallback hash for file:// protocol support

Challenges Faced:

- Web Crypto API requires HTTPS context

- Solution: Implemented dual approach (Web Crypto when available, fallback when not)

Challenges Still Open:

- None

Next Steps Before Meeting 5:

- Deploy to GitHub Pages with HTTPS

- Create demo video for project showcase

Bishal Rai (Security Analyst)

-----------------------------

Completed This Sprint:

- Security audit documentation structure

- Penetration testing plan

- Password strength meter implementation

- Show/hide password toggle

Challenges Faced:

- Testing brute force protection took longer than expected

- Simulating 5 failed attempts required manual testing

Challenges Still Open:

- None

Next Steps Before Meeting 5:

- Complete final security audit report (PDF format)

- Document all security features for submission

Kishor Adhikari (QA Tester)

---------------------------

Completed This Sprint:

- Cross-browser testing on Chrome (desktop + mobile)

- Cross-browser testing on Firefox (desktop)

- Bug tracking spreadsheet created

Challenges Faced:

- Safari touch events behave differently from Chrome

- Safari audio autoplay restrictions

Challenges Still Open:

- Safari browser testing (in progress)

- Microsoft Edge testing (not started)

Next Steps Before Meeting 5:

- Complete Safari and Edge cross-browser testing

- Document all compatibility issues in test matrix

Akash GC (Project Manager)

--------------------------

Completed This Sprint:

- Documentation template created

- User manual first draft

- Meeting minutes for Meetings 1-3

Challenges Faced:

- Keeping all team members aligned on deadlines

- Ensuring consistent formatting across documents

Challenges Still Open:

- Need final reports from all members

Next Steps Before Meeting 5:

- Compile all documentation into submission package

- Add 10-15 English questions to question bank

- Review all documents for consistency

Mukesh K Shah (Frontend Engineer)

---------------------------------

Completed This Sprint:

- UI improvements for login and menu screens

- Loading indicators for game start

- Lazy loading foundation

Challenges Faced:

- Making canvas responsive on all screen sizes

- CSS grid/flexbox alignment issues on mobile

Challenges Still Open:

- Lazy loading implementation (50% complete)

Next Steps Before Meeting 5:

- Complete lazy loading for question bank

- Optimize timer bar animation

- Add inline code comments

## Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Deploy to GitHub page | Suman Neupane | 3 June 2026(high priority) |
| Complete safari edge browser testing | Kishor Adhikari | 3 June 2026 |
| Add enable audio button for mobile safari | Bishal Rai | 3 June 2026 |
| Expand question bank to 50+per subject | All Members | 4 June 2026 |
| Add inline code comments for document | All members | 4 june |

## Next Steps / Next Meeting

Before Meeting 5 (Complete by 4 June 2026):

Key Priorities:

1. GitHub Pages deployment with HTTPS (Suman)

2. Safari and Edge cross-browser testing (Kishor)

3. Mobile Safari audio fix (Bishal)

4. Question bank expansion to 50+ per subject (All)

5. Code documentation and comments (All)

After all , we will  have a meeting on June 4 and we will  review  all the work and discuss further .