# Team Meeting Minutes 7

Use this template to record details of your team meetings. Clear records of discussions, decisions, and actions will support your portfolio.

## Meeting Details

Date: ___7 June 2026_________________________________________

Time: _____11:30am 12:15am_______________________________________

Location/Platform: ___Online via WhatsApp’s______________________________

Chair: _____Suman Neupane_______________________________________

Minute-Taker: ______________Mukesh K shah _______________________

Attendees: ___Kishor Adhikari, Akash GC, Suman Neupane, Bishal Rai, Mukesh K Shah._____________________________________

## Agenda Items

1	Final review of all completed work

2	Watch the demo video together

3	Verify submission package completeness

4	Final code walkthroughs

5	Team sign-off

6	Submit

7	Project retrospective & lessons learned

## Decisions Made

1	Project is COMPLETE and READY for submission

2	All 8 bugs are FIXED and VERIFIED

3	Question bank has 50+ questions per subject (200+ total)

4	Security features (PBKDF2, lockout, session) are WORKING

5	Game runs on all targeted browsers (Chrome, Firefox, Safari, Edge)

6	Game runs on all targeted devices (Desktop, iOS, Android)

7	Documentation is 100% COMPLETE

8	Team approves final submission package

## Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Final code review by all members | All members | 9 June |
| Update personal portfolios | All members | 12 June |
| Complete cross-browser test. | Bishal Rai | 9 June |
| Record demo video | Kishor Adhikari | 9 June |
| Create final submission ZIP archive. | Suman Neupane | 9 June |

## Next Steps / Next Meeting

_____All deliverables have been verified, tested, and signed off by the team. The project is ready for final assessment. __We are ready to submit the project to the client.___________________________________________________________
__________________________________________________________________
__________________________________________________________________