# Team Meeting Minutes Template

Use this template to record details of your team meetings. Clear records of discussions, decisions, and actions will support your portfolio.

## Meeting Details

Date: __15 May, 2026__________________________________________

Time: ___3 pm to 3:30pm_________________________________________

Location/Platform: ______Coventry University ,Whatapp___________________________

Chair: ______Mukesh K Shah______________________________________

Minute-Taker: ____Kishor Adhikari _________________________________

Attendees: __Suman Neupane, Bishal Rai, Akash GC, Kishor Adhakari,, Mukesh K Shah.______________________________________

## Agenda Items

- Project introduction

- Requirement discussion

- Technology selection

- User flow discussion

## Decisions Made

_1. Fruit Ninja style gameplay will be used.

2. Swipe-to-slice mechanism will replace traditional button answers.

3.  User authentication will be implemented using LocalStorage.

4.  Four subjects will be included: Math, English, Science, GK.

5.  Three difficulty levels will be available.

## Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Prepare project architecture diagram | Bishal Rai | 22 may |
| Create question bank structure | Akash GC | 23 may |
| Design menu screen layout | Suman Neupane | 23 may |

## Next Steps / Next Meeting

___in the next meeting, we will review all the work and go further according to our Trello backlog and to-do list, and we will go ahead according to our leader.  The next meeting will be  on 20  may at 11 pm _______________________________________________________________
__________________________________________________________________
__________________________________________________________________