# Team Meeting Minutes Template

Use this template to record details of your team meetings. Clear records of discussions, decisions, and actions will support your portfolio.

## Meeting Details

Date: ________20 may ____________________________________

Time: _______3  to 4 :15_____________________________________

Location/Platform: ___online through WhatsApp_____________________________

Chair: ______Kishor Adhikari___________________________________

Minute-Taker: __________________________Mukesh k Shah________

Attendees: _____Suman Neupane, Bishal Rai and Akash GC___________________________________

## Agenda Items

1. _game player developer ______________________________________________

2. ____quiz system developer _______________________________________

3. _____UI designer

4. animation developer

5 Tester__________________________________________

## Decisions Made

___We all have decided the work  in the team and we have given each task to each member and we have set a deadline for the task and set a next meeting  on 28 May._______________________________________________________________
__________________________________________________________________
__________________________________________________________________

## Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Game player developer | Suman Neupane | 27 may |
| Quiz System Developer | Mukesh k Shah | 28 may |
| UI designer | Bishal Rai | 26 may |
| Animation Developer | Akash GC | 28 may |
| Tester | Kishor Adhikari | 29 may |

## Next Steps / Next Meeting

__________________________________________________________________
__________________________________________________________________
__________________________________________________________________