# Team Meeting Minutes

Use this template to record details of your team meetings. Clear records of discussions, decisions, and actions will support your portfolio.

## Meeting Details

Date: ___4 June_________________________________________

Time: ___8:30am to 9:45am________________________________________

Location/Platform: _____Online via WhatsApp________________________

Chair: ____Akash GC________________________________________

Minute-Taker: ______Suman Neupane_______________________________

Attendees: _Mukesh K Shah , Kishor Adhikari , Bishal Rai , Suman Neupane, Akash GC _______________________________________

## Agenda Items

1.Verify all bugs from Meeting 5 are fixed

2.Complete cross-browser testing (Safari + Edge)

3.Test live GitHub Pages deployment

4.Test on physical mobile devices

5.Review documentation completeness

## Decisions Made

1.All critical bugs are FIXED and VERIFIED

2. GitHub Pages deployment is LIVE and WORKING

3.Mobile Safari audio works with "Enable Audio" button

4.Documentation is 90% complete

5.Project is ready for final review

## Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Complete final cross-browser test matrix | Kishor | 7 June |
| Record demo video(2-3minutes) | Bishal | 7 June |
| Finalize security audit report | Akash | 7 June |
| Compile all documents for submission | Mukesh | 7 June |
| Final code review | All members | 7 June |

## Next Steps / Next Meeting

__The next meeting will be on 7 June 2026 which will be our final submission and sign-off meeting.______________________________________________________________
__________________________________________________________________
__________________________________________________________________