# Team Meeting Minutes

Use this template to record details of your team meetings. Clear records of discussions, decisions, and actions will support your portfolio.

## Meeting Details

Date: __02 June__________________________________________

Time: ___11:30 to 12:30_______________________________________

Location/Platform: ___Coventry University S109 (physical)______________________________

Chair: __Bishal Rai__________________________________________

Minute-Taker: ___Akash GC__________________________________

Attendees: ___Mukesh k Shah, Kishor Adhikari, Bishal Rai Suman Neupane , Akash GC_____________________________________

## Agenda Items

1.Review pending bugs from Meeting 4

2.Fix Safari audio issue

3.Fix touch events on Android

4.Optimize timer animation

5.Complete question bank (50+ each subject)

## Decisions Made

1.Safari audio fix = HIGHEST priority

2.Android touch fix = SECOND priority

3.Timer animation = LOW priority (can be documented)

4.All code comments must be added by end of this meeting

## Action Items

| Task/Action | Responsible Person | Deadline |
| --- | --- | --- |
| Fix Safari audio | Bishal | 4 June |
| Fix android touch events | Kishor | 4 June |
| Deploy to GitHub pages | Mukesh | 4 June |
| Add 15 English Questions | Suman | 4 June |
| Add code comments | All | 4 June |

## Next Steps / Next Meeting

_the next meeting will be on 4 June 2026. On that meeting we will talk about the today  action  which we will do  in between this time and, we will focus on testing and deployment review on that meeting .________________________________________________________________
__________________________________________________________________
__________________________________________________________________